# 1. Work Breakdown Structure (WBS)

A Work Breakdown Structure (WBS) divides the project into smaller, manageable components. It helps organize development tasks and improves project planning for systems built using Spring Boot (backend), React (frontend), and MySQL (database).

WealthWise – MF & SIP Investment Tracking System

1. Project Planning

1.1 Requirement Analysis

1.2 Feasibility Study

1.3 Project Scheduling

2. System Design

2.1 Architecture Design

2.1.1 Frontend Architecture (React)

2.1.2 Backend Architecture (Spring Boot)

2.1.3 REST API Design

2.2 Database Design

2.2.1 Users Table

2.2.2. Investments Table

2.2.3 Transactions Table

2.2.4 Portfolio Table

2.2.5 Goals Table

2.2.6 Tax Summary Table

2.3 UI/UX Wireframes

2.3.1 Login Page

2.3.2 Dashboard Page

2.3.3 Portfolio Page

2.3.4  Investment Page

2.3.5 Goal Planning Page

2.3.6 Tax Summary Page

3. Backend Development

3.1 Authentication Module

3.1.1 User Registration

3.1.2 Login with JWT

3.1.3 Password Reset / OTP

3.2 Investment Module

3.2.1 Add SIP Investment

3.2.2 Add Lump Sum Investment

3.2.3 Unit Calculation

3.2.4 NAV API Integration

3.3 Portfolio Module

3.3.1 Portfolio Value Calculation

3.3.2 Return Percentage Calculation

3.3.3 Portfolio Update Logic

3.4 Goal Planning Module

3.4.1 Create Goal

3.4.2 Link Investments

3.4.3 Goal Progress Calculation

3.5 Tax Module

3.5.1 LTCG Calculation

3.5.2 STCG Calculation

3.6 Notification Module

3.6.1 SIP Reminder

3.6.2 Portfolio Alerts

4. Frontend Development

4.1 Authentication Pages

4.1.1 Login Page

4.1.2 Register Page

4.1.3 Password Reset Page

4.2 Dashboard Interface

4.2.1 Portfolio Summary

4.2.2 Asset Allocation Pie Chart

4.2.3 Notifications

4.3 Investment Pages

4.3.1 Add Investment Page

4.3.2  Investment Details Page

4.4 Portfolio Page

4.4.1 Portfolio Table

4.4.2 Edit/Delete Investment

4.4.3 View Details

4.5  Goal Planning Page

4.51 Goal Progress UI

4.6  Tax Summary Page

4.6.1Tax Table

5. System Integration

5.1 REST API Integration

5.2 Frontend – Backend Communication

5.3 API Integration

6. Testing

6.1Backend API Testing

6.2 Frontend UI Testing

6.3 Integration Testing

6.4 Bug Fixing

7. Deployment

7.1 Backend Deployment

7.2 Frontend Deployment

7.3  Database Configuration

8. Documentation

8.1 Technical Documentation

8.2API Documentation

8.3User Manual

# 2. Activity Network Diagram (Modular Design)

An Activity Network Diagram shows the sequence and dependency of tasks in the project. It helps visualize which activities can run in parallel during development.

Start
  |
  A – Requirement Analysis
  |
  B – System Design
  |
  |---------------------------------------------|
  |                                                                    |
  C – Database Design                              D – Backend Development
  |                                                                    |
  |                                                                    F – Frontend Development
  |                                                                    |
  E – Backend Development                   |

|                                                                   |

G-API Development--------------------|
                                   |
                                   H – System Integration
                                   |
                                   I – Testing
                                  / \
                                 J   K
           Deployment   Documentation
                                  |
                                 End

# 3. Activity Description

| Activity | Description |
| --- | --- |
| A | Requirement Analysis |
| B | System Design |
| C | Database Design |
| D | UI Wireframe and UX Design |
| E | Backend Development |
| F | Frontend development |
| G | REST API development |
| H | System Integration |
| I | System Testing |
| J | Deployment |
| K | Documentation |